| USER ID | SPRINT | USER STORY | STORY POINTS | PRIORITY | RISK | USER ID on which dependent |
| --- | --- | --- | --- | --- | --- | --- |
| 12 | 1 | As a system user, I want to create an account with a unique username and password, so that my personal storage space is isolated. | 2 | Must Do | Low |  |
| 7 | 1 | As a system user, I want to create an account with a unique username and password, so that my personal storage space is isolated. | 2 | Must Do | Low | 12 |
| 20 | 1 | As an unauthenticated web visitor, I want to be automatically redirected away from dashboard views straight back to the login page, so that private information remains hidden.As an active workspace user, I want to see a clean, empty dashboard layout placeholder when I have zero files or folders uploaded, so that I know the system is ready for use. | 2 | Must Do | Moderate | 7 |
| 1 | 1 | As an active workspace user, I want to see a clean, empty dashboard layout placeholder when I have zero files or folders uploaded, so that I know the system is ready for use. | 1 | Should Do | Low | 7 |
| 3 | 1 | As a cloud user, I want to create custom-named virtual folders at the root directory level, so that I can organize my files logically. | 2 | Must Do | Low | 7 |

SPRINT 1 TOTAL STORY POINTS 9

| 13 | 2 | As a cloud user, I want to click a virtual folder row item, so that the Python UI state transitions to filter and render only components belonging inside that chosen directory. | 1 | Must Do | Low | 3 |
| --- | --- | --- | --- | --- | --- | --- |
| 14 | 2 | As a cloud user, I want to nest virtual subfolders inside existing folders, so that I can establish deep multi-level file directory hierarchies. | 3 | Must Do | Moderate | 3, 13 |
| 2 | 2 | As a storage user, I want to select a local file via a drag-and-drop Python upload component, so that I can initiate an asynchronous upload to my current virtual folder location. | 3 | Must Do | Low | 7, 13 |
| 21 | 2 | As the uploading client, I want the Python backend to read files up to 2GB in streaming multipart chunks rather than loading them entirely into system RAM, so that the host server does not encounter out-of-memory crashes. | 8 | Must Do | High | 2 |

SPRINT 2 TOTAL STORY POINTS 15

| 8 | 3 | As the backend proxy manager, I want to stream incoming binary blocks directly into the external Telegram Bot API upload endpoint, so that no temporary or permanent file data persists on local hard drives. | 8 | Must Do | High | 21 |
| --- | --- | --- | --- | --- | --- | --- |
| 24 | 3 | As a system user, I want the core Python runtime handlers to safely intercept external HTTP 429 rate-limiting throttling errors, so that the application pauses gracefully for the designated cool-down duration without crashing down entirely. | 5 | Must Do | High | 8 |
| 18 | 3 | As the proxy worker engine, I want to listen for Telegram API network feedback loops upon final chunk transport, so that I can successfully capture the returned persistent cloud file_id. | 5 | Must Do | Moderate | 8 |
| 16 | 3 | As the automated database indexing task, I want to write the retrieved file_id, file name, and file size records directly into the local SQL metadata matrix immediately upon transmission completion, so that it becomes visible in the UI. | 3 | Must Do | Low | 18 |
| 10 | 3 | As an operating user, I want the Python core application to automatically limit standard file transfers to the Telegram Bot API's hard ceiling constraints (50MB uploads without chunking), so that the application safely defaults to streaming fallback paths. | 5 | Should Do | Moderate | 8, 21 |

SPRINT 3 TOTAL STORY POINTS 26

| 4 | 4 | As a cloud user, I want to click a download button action trigger next to any listed file record block, so that the system looks up the item's relational database metadata properties. | 2 | Must Do | Low | 16 |
| --- | --- | --- | --- | --- | --- | --- |
| 11 | 4 | As the downloading user, I want the backend proxy channel to fetch data from Telegram using the matched file_id and stream the binary response payload straight to my browser view, so that file security rules are respected. | 8 | Must Do | High | 4, 16 |
| 25 | 4 | As a cloud user, I want to delete a file record entry, so that its matching row is erased from the local database metadata matrix and becomes unlinked from my folder tree view. | 3 | Must Do | Moderate | 16 |
| 23 | 4 | As a cloud user, I want to view an active, counting progress bar percentage status on my UI while a file upload is processing, so that I know the transfer is alive and runnin | 3 | Should Do | Moderate | 2, 16, 18 |

SPRINT 4 TOTAL STORY POINTS 16

| 5 | 5 | As a cloud user, I want to click an on-screen "Back to Parent" breadcrumb path element, so that I can easily navigate backward to higher folder directories. | 1 | Should Do | Low | 13, 14 |
| --- | --- | --- | --- | --- | --- | --- |
| 9 | 5 | As a cloud user, I want to delete empty virtual folders from my workspace view, so that I can remove cluttered records from my system. | 2 | Should Do | Low | 3, 14 |
| 22 | 5 | As a storage user, I want to search for files globally across my dashboard by typing characters into an automated lookup text box, so that I can find deeply nested files instantly. | 3 | Should Do | Low | 16, 14 |
| 17 | 5 | As a cloud user, I want to see an explicit error popup message block if my internet disconnects during an active file upload, so that I am cleanly informed about transmission failures. | 2 | Should Do | Low | 2, 8 |
| 19 | 5 | As a system user, I want to toggle a global dark mode/light mode stylesheet configuration inside my Python app interface, so that I can adjust the workspace to my environment. | 1 | Could Do | Low |  |
| 6 | 5 | As a system administrator, I want to click an automated administrative export option, so that I can download complete raw backups of the SQL database schema mapping matrix to guard against data loss. | 2 | Should Do | Low | 16 |